## Slide 1: Mirror++
Team/Instructor scrum #1
Qurrat and annoor

## Slide 2: Project Description
Smart mirror aimed toward people without the ability to communicate using their voice.
Perform operations based on gestures.
It will extend technologies already available on smart devices, using existing user data and displaying it with simple gestures.
It will also be able to automate existing IoT devices like lights, alarms and outlets.

## Slide 3: Status Description
The project is currently in the Yellow zone.
We are still slightly behind compared to where we were expected to be, but we should be fully caught up by Scrum #2.
We have a plan going into next week and are ready to move forward.

## Slide 4: Team Member Contributions
Qurrat:
Completed Project Charter, Business Case, Milestone-based Schedule and Stakeholder Analysis documents
Formatted the wiki page
Researched project background information
Annoor:
Completed half of the documentation necessary for the vlog, wiki page and GitHub
Completed Stakeholder and Project Scope documents
Researched Kinect implementation ideas

## Slide 5: Project Issues
No pressing issues.
Main concern going forward is flushing out the gesture recognition technology and making sure the user interface is compatible with the camera in a way that can be viewed on the smart mirror.
Secondary concern is researching the realities of connecting our smart mirror to an existing smart device like Google home, and whether we can implement it to the extent we currently want.

## Slide 6: Project Changes
Narrowed our target demographic to people that have hearing/speaking impairments.
Decided that our smart mirror would connect to an existing smart device and work as an extension.

## Slide 7: Documentation Overview

## Slide 8: Next Up (for Team/Scrum #2)
Use-case scenarios
User Stories
RACI Chart
Risk Response Document
Begin coding for body-tracking / complex application display